Project Charter – Group 4

Project Title: Brewcraft

Brew Your Perfect Moment – Craft, Customize, Sip

Business Concept

Brewcraft is a premium e-commerce platform dedicated to offering high-quality coffee products, accessories, and curated kits that elevate the everyday coffee ritual. Our concept is built around the idea of bringing the cafe experience directly into people’s homes, allowing customers to enjoy the richness, atmosphere, and creativity of a coffee shop without ever leaving their space.

Through thoughtfully selected coffee blends, stylish mugs, brewing tools, and cafe inspired accessories, Brewcraft enables customers to transform their kitchens and living areas into personal home cafes. We focus not only on exceptional taste but also on design and ambiance, creating a holistic experience that blends flavor with lifestyle.

By combining convenience, premium quality, and personalization, Brewcraft positions itself as more than just an online coffee retailer,it’s a lifestyle brand that celebrates the art of coffee and empowers people to make every cup feel special.

Unique Value Proposition

What sets Brewcraft apart in the competitive coffee market is our commitment to personalization and user experience. Unlike generic coffee brands, Brewcraft goes beyond just providing coffee—we help people transform their homes into cozy, cafe inspired spaces. Our carefully curated kits, mugs, brewing tools, and accessories are designed not only for convenience but also to create an atmosphere that makes every cup of coffee feel special.

We believe coffee is more than just a drink—it’s an experience. That’s why Brewcraft personalizes this journey by offering products that allow customers to recreate the feeling of sitting in their favorite coffee shop, but in the comfort of their own home. Whether it’s through stylish mugs that match their personal aesthetic, brewing kits that bring out rich flavors, or decor inspired packaging that complements their kitchen, every detail is designed to make the home feel like a home cafe.

This emphasis on turning everyday routines into meaningful, cafe style experiences is what truly differentiates Brewcraft. Instead of only focusing on taste, we deliver a complete lifestyle brand that combines quality coffee with ambiance, creativity, and personalization—helping customers express themselves while enjoying their perfect cup.

Project Objectives

1. Develop a fully functional e-commerce website with:

- Frontend built using HTML, CSS, and Bootstrap

- Backend powered by PHP and MySQL

2. Implement a verified log in system

3. Create a secure simulated checkout process

4. Ensure optimal mobile performance

5. Add a admin section for CRUD(create,read,update,delete)

Project Scope

Included Features:

- User authentication system (registration/login)

- Product catalog with filtering capabilities

- Shopping cart functionality

- Simulated payment processing

- Email verification to ensure real users

- Mobile-responsive design

Excluded Features:

- Augmented reality product previews

- Multi-language support

- Real payment processing integration

- Advanced analytics dashboard

Team Roles & Contact Information

| Name | Surname | Role | Contact | Email | Responsibilities |
| --- | --- | --- | --- | --- | --- |
| Aaliyah | Vermeulen | Project Manager/Backend Developer | 060 678 6018 | aaliyahvermeulen1001@gmail.com | Coordinate timelines, risk management,Admin page |
| Jared | Van Schalkwyk | Backend Lead | 084 215 5157 | jaredjerome16@gmail.com | Database architecture, API development |
| Joshua | Bihute | Frontend Lead | 061 432 8576 | joshuabithute@gmail.com | Payment system simulation |
| Mpumelelo | Magatya | Backend Developer | 077 490 9454 | mpumelelomoreta@gmail.com | Product UI, responsive design |
| Yonilisa | Maliwa | Frontend Developer | 069 150 4034 | lisamaliwa77@gmail.com | Frontend development |

Stakeholders and Responsibilities

| Role | Name | Responsibilities |
| --- | --- | --- |
| Project Manager | Aaliyah Vermeulen | Overall project coordination and tracking |
| Backend Developers | Jared Van Schalkwyk, Joshua Bihute | PHP and MySQL development |
| Frontend Developers | Mpumelelo Magatya, Yonilisa | HTML/CSS/Bootstrap styling |
| Advisors | Matthew Brown, Khanyiso Haman, Ruth Georgina | Project guidance and evaluation |

Implementation Timeline

| Phase | Week | Deliverables | Owner | Dependencies |
| --- | --- | --- | --- | --- |
| Planning & Setup | 1 | - ER diagrams - Tech specs - DB schema | Aaliyah, Yonilisa | Advisor approval |
| Core Development | 2 | - User authentication - Product catalog - Cart functionality | Jared, Mpumelelo, Joshua | Database ready |
| Final Delivery | 3 | - Checkout system - Testing/docs | Team | All features integrated |

Weekly Breakdown

Week 1:

- Days 1-2: Requirements finalization/ Planning

- Days 3-4: Database creation

- Day 5: Environment setup

Week 2:

- Days 6-7: Authentication system

- Days 8-9: Product catalog

- Day 10: Cart foundation

Week 3:

- Day 11: Payment methods

- Day 12: Checkout system

- Days 13-14: Testing

- Day 15: Documentation

Technology Stack

- Frontend: HTML5, CSS3, Bootstrap 5

- Backend: PHP 8, MySQL

- Development Tools: XAMPP, Git/GitHub

- Design Tools: UI Verse

Resource Allocation and Responsibilities

Resource Allocation

For the Brewcraft coffee e-commerce project, resources were allocated across different areas to ensure smooth development and functionality:

Technology & Tools:

Frontend: HTML, CSS, and Bootstrap were used to design a clean, responsive user interface.

Backend: PHP handled server-side operations, including user authentication, cart management, and order processing.

Database: SQL was used for storing and managing product details, customer information, and transaction records.

Human Resources:

Each team member contributed according to their skills,some focused on design and user experience, while others specialized in backend logic and database management.

Content & Products:

Coffee product listings, descriptions, and images were gathered and formatted to ensure a professional, cafe inspired online catalog.

Responsibilities

To ensure efficiency, roles and tasks were divided as follows:

Frontend Development (HTML, CSS, Bootstrap)
Responsible for designing the layout, styling the website, and ensuring it is mobile-friendly and visually appealing.

JavaScript Developer
Used JavaScript for animations only.

Backend Development (PHP)
Handled core logic such as login/signup, payment integration, order placement, and communication with the database.

Database Management (SQL)
Designed and maintained the database structure for storing products, users, and orders, while ensuring data integrity and security.

Project Management & Coordination
Oversaw task allocation, deadlines, and integration of all project components into a seamless e-commerce platform.

Risk Management Plan

- SQL security vulnerabilities – Prepared PHP statements to prevent SQL injection (We used PDO).

- Mobile responsiveness issues – Rigorous testing across devices during development

- Integration challenges – Regular code reviews and pair programming

- Timeline pressures – Prioritize MVP features and agile sprints

Assumptions

1. Team members possess foundational PHP and SQL knowledge

2. Bootstrap framework will ensure responsive design

3. Core functionality will be prioritized over advanced features

4. Simulated payment system meets project requirements

Quality Assurance

- Weekly code reviews

- Cross-browser and device testing

- User testing with target demographic

Final Note

This project will focus on delivering a fully functional, secure, and user-friendly e-commerce platform for coffee enthusiasts, prioritizing core functionality and mobile experience.